# Hackathon Agendas & Announcement Schedule

# Day 1 — Planning (Monday, July 13, noon–5:00pm, Tech Room and Warnock)

| Time | Block | Details |
| --- | --- | --- |
| 12:00–12:15 | Kickoff | Rules recap, judging criteria walkthrough, prize announcement. One team will stay in tech room. One team will go to Warnock for planning. |
| 12:15–1:30 | Case deep-dive | Full team + PM + designer walk the case end to end. Identify requirement gaps (“no one thought about the admin panel”). Resolve with product team. Confirm mockups/Figma cover everything needed. |
| 1:30–2:30 | Work breakdown | Modularize the feature so agents don't collide: database/framework design first, dependency map, scaffolding-first sequencing, worktree assignments per person. Identify what blocks what and who owns what. |
| 2:30–3:30 | Agent orchestration design | Linear board setup: ticket structure, tagging conventions (Claude/Codex, bug/feature/design), how agents log work and check each other's commits, merge strategy for worktrees, QA TDD agent handoff to devs. Use AI hackathon kit as the floor, customize to your team’s needs. |
| 3:30–4:00 | Write AGENTS.md and planning documents | Each team documents: orchestration plan, which agents/skills each role runs, token discipline (no spawning 100 agents), architecture overview, known traps, hard constraints. AI hackathon has templates for agent.md and planning documents. Agent.md has requirements that MUST be included for Linear orchestration to work. |
| 4:00–4:30 | Cross-team plan critique | Each team presents plan + committed scope. Other team and organizers challenge feasibility. Overcommitted scope gets cut here. |
| 4:30–4:45 | Scope lock | Committed scope is recorded — this is what you're judged against. Day-2 scope changes can only be cuts, never adds. |

## Day 1 required team deliverables (due 5:00pm)

- Requirements gap list — resolved with product

- Work breakdown with dependency map

- >1 ticket assigned to each person that can be started on the next day in parallel to scaffolding

- AGENTS.md and PLANNING.md orchestration documents

- Committed scope statement

- Testing strategy — QA's TDD test cases written or planned

# Day 2 — Build (Tuesday, July 14, Tech Room)

| Time | Block | Details |
| --- | --- | --- |
| 8:00–8:15 | Standup | Confirm scope, sandbox environments live, Linear boards live, agents running. |
| 8:15–12:00 | Build block 1 | Scaffolding agents runs first; parallel worktrees branch off once foundation exists. Each person should have >1 ticket assigned to them. PM runs backlog. Captain runs merge on cadence. |
| 12:00–12:30 | Lunch + mandatory merge checkpoint | All worktrees merged to the team's master branch, lunch break. |
| 12:30–3:30 | Build block 2 | Continue building; second informal merge around 2:30 recommended. |
| 3:30–4:00 | Code freeze at 4:00 | Final merge, automated test run, deploy to team sandbox. No commits after 4:00. |
| 4:00–4:30 | Presentation prep | Code is frozen; teams build their presentation per the presentation criteria doc. |
| 4:45–5:00 | Presentation from Team 1 | ~15 min per team including judge Q&A. |
| 5:00–5:15 | Presentation from Team 2 | ~15 min per team including judge Q&A. |
| 5:15–5:30 | Judging + results + retro | Judges score independently, deliberate 15 min, announce winner. |